ZeroContextAI RPG Engine

Development Roadmap and Programme Status

Purpose

This document provides a high-level development roadmap for the ZeroContextAI RPG Engine.

It is intended to help:

- the project owner;

- Codex;

- future AI assistants;

- developers;

- reviewers;

- collaborators;

understand:

- what has already been achieved;

- what is currently being worked on;

- what the next planned stages are;

- how the major systems fit together;

- what remains before the software becomes a complete usable platform.

This roadmap is expected to evolve.

Individual stages may be divided into smaller design, implementation, hardening and review stages as new requirements are discovered.

The architectural direction should remain stable even where stage numbering or implementation detail changes.

Programme Status Key

| Status | Meaning |
| --- | --- |
| ✅ Complete | Implemented, reviewed and merged |
| 🟢 Implemented | Coding complete but final review, CI or merge may still be outstanding |
| 🟡 In progress | Currently being implemented or reviewed |
| ⚪ Planned | Expected future work |
| 🔵 Optional or later | Useful future capability but not required for the first complete release |

Part 0 — Repository and Acceptance Foundations

Stage 0A — Repository Assessment and Initial Repairs

Status: ✅ Complete

Objectives:

- inspect the repository;

- identify syntax and structural problems;

- remove accidentally tracked generated files;

- establish a clean branch workflow;

- ensure the repository can be tested repeatedly.

Achievements:

- syntax and indentation issues corrected;

- tracked Python bytecode removed;

- generated artefacts excluded;

- repository hygiene improved;

- branch and pull-request workflow established.

Stage 0B — Canonical Acceptance Checks

Status: ✅ Complete

Objectives:

- create one canonical command for repository acceptance;

- run all tests;

- compile Python sources;

- check Git whitespace;

- confirm the working tree remains clean.

Achievements:

- scripts/check.sh added;

- complete test-suite execution established;

- generated-file checks added;

- repository cleanliness made part of acceptance;

- Python bytecode creation controlled during tests.

Primary acceptance command:

bash ./scripts/check.sh

Stage 0C — Database, Migration and Ingester Hardening

Status: ✅ Complete

Objectives:

- repair early schema and migration issues;

- improve database tests;

- confirm fresh database creation;

- confirm migration from realistic older databases;

- improve configuration and ingester validation.

Achievements:

- migration coverage expanded;

- realistic legacy database fixture added;

- configuration import no longer creates files;

- ingester contracts improved;

- schema and migration acceptance tests established.

Part 1 — Generic Architecture Foundations

Stage 1A — Contract Architecture Design

Status: ✅ Complete

Objectives:

- define strict runtime boundaries;

- design OpenAI-compatible request and response contracts;

- define storyteller, rules and state contracts;

- separate trusted internal data from untrusted model input.

Achievements:

- Pydantic v2 selected;

- strict and tolerant validation boundaries defined;

- universal contracts separated from provider-specific behaviour;

- design prepared for optional rules adapters.

Stage 1B — Typed Runtime Contracts

Status: ✅ Complete

Objectives:

- implement the Stage 1 contract architecture;

- introduce strict Pydantic models;

- create rules-free universal contracts;

- isolate rules-specific structures.

Achievements:

- OpenAI-compatible contracts implemented;

- storyteller output contracts added;

- state-patch contracts added;

- mechanical and rules contracts introduced;

- strict schema and serialization tests added.

Stage 1B Hardening — Remove Campaign-Specific Universal Fields

Status: ✅ Complete

Problem discovered:

The first implementation included campaign-specific fields such as:

- bridge_destroyed;

- moon_phase;

- festival_active;

- fixed emotional axes.

Correction:

- fixed campaign fields removed from universal contracts;

- generic StatePatch introduced;

- arbitrary approved narrative state supported;

- universal rules contracts generalized;

- D&D-specific contracts moved into their own adapter namespace.

Architectural result:

The universal engine remains genre-neutral and does not prescribe the contents of a fictional world.

Part 1.5 — Generic Persistence and Compatibility

Stage 1.5A — Generic State Persistence Design

Status: ✅ Complete

Objectives:

- design generic state storage;

- preserve one database per campaign;

- avoid hard-coded world fields;

- support long-running campaigns;

- maintain optional rules.

Key decisions:

- one SQLite database file represents one campaign;

- generic state is stored in JSON documents;

- state changes use bounded patch operations;

- campaign growth is not globally capped;

- per-operation limits protect safety;

- rules remain optional.

Stage 1.5B — Generic State Persistence Foundation

Status: ✅ Complete

Schema version introduced:

7

Achievements:

- campaigns table introduced;

- stable campaign UUID added;

- generic state_documents added;

- state patch audit log added;

- state idempotency added;

- projections added;

- campaign-scoped generic state introduced;

- atomic StateRepository implemented;

- optimistic concurrency added;

- revision checks added;

- campaign mismatch protection added;

- SQLite contention handling added;

- rules-free campaign tests added.

Architectural result:

New narrative state can be stored without requiring genre-specific database columns.

Stage 1.5B Hardening — Campaign Creation and Opening

Status: ✅ Complete

Objectives:

- verify campaign creation;

- verify campaign identity;

- repair creation and opening edge cases;

- confirm migration safety;

- confirm backup and rollback behaviour.

Achievements:

- campaign lifecycle validation improved;

- campaign configuration and database identity linked;

- safe opening and repair behaviour established;

- one-database-per-campaign policy reinforced.

Stage 1.5C — Legacy State Extraction

Status: ✅ Complete

Schema version introduced:

8

Objectives:

- preserve existing legacy database content;

- expose it through generic compatibility documents;

- avoid changing runtime authority;

- detect malformed data;

- prove extraction parity.

Achievements:

- legacy extraction runs and items added;

- quarantine table added;

- compatibility documents created;

- deterministic extraction identities added;

- source and document fingerprints added;

- malformed JSON preserved losslessly;

- unknown columns preserved;

- unresolved references recorded;

- extraction refresh API added;

- rules-free extraction verified;

- no patch logs emitted during extraction.

Architectural result:

Legacy data remains authoritative while becoming inspectable through generic read-only representations.

Stage 1.5D — Generic Compatibility Reader

Status: ✅ Complete

Objectives:

- read compatibility documents safely;

- verify extraction integrity;

- prevent accidental mutation;

- support future migration and administration.

Achievements:

- SQLite opened read-only;

- PRAGMA query_only enforced;

- deterministic identities verified;

- hashes and parity verified;

- trusted extractor constants verified;

- ambiguous lookups rejected;

- immutable read models returned;

- compatibility namespaces protected.

Part 1.75 — Structured Output Recovery

Stage 1.75 — JSON Syntax Recovery

Status: ✅ Complete

Objectives:

- prevent malformed model JSON from crashing a turn;

- repair syntax only;

- preserve strict semantic validation;

- avoid using another LLM for repair.

Approved flow:

Pydantic validation

→ success: continue

→ syntax failure: json_repair once

→ Pydantic validation again

→ success: continue

→ failure: reject

Achievements:

- json-repair added as a bounded dependency;

- direct validation occurs first;

- syntax failures only are repaired;

- schema and semantic failures are rejected;

- duplicate keys rejected;

- multiple JSON values rejected;

- unsafe structures rejected before repair;

- repair exceptions handled safely;

- real package integration tested through GitHub Actions.

Part 2 — Conversation Engine

Stage 2A — Storytelling Turn Architecture Design

Status: ✅ Complete

Objectives:

- design the first complete Conversation Turn;

- define the boundary between natural-language interpretation and deterministic code;

- design context retrieval;

- design dialogue focus;

- design hidden structured output;

- define Conversation Turn idempotency;

- identify schema requirements.

Key decisions:

- Python does not pretend to fully understand unrestricted natural language;

- raw user input is passed unchanged to the Storyteller;

- alias and dialogue analysis produce hints only;

- the Storyteller resolves intent and outcomes;

- facts and events are not yet written;

- working memory moves to generic state;

- dialogue focus lives in narrative.dialogue;

- Story Time lives in narrative.time;

- Conversation Turns, Story Time and document revisions remain separate.

Stage 2B — Rules-Free Storytelling Turn and Chat API

Status: 🟡 Final read-only review in progress

Schema version introduced:

9

Current corrected implementation commit:

2179a7811e8e6e2fda88c16b1c3c5a70f2d4b279

Implemented capabilities:

- POST /v1/chat/completions;

- non-streaming OpenAI-compatible requests;

- one already-open CampaignSession;

- dependency-injected Storyteller service;

- deterministic mock storyteller;

- exact raw-message preservation;

- Conversation Turn requests, commits and messages;

- request idempotency;

- stale lease recovery;

- retryable failure recovery;

- Story Time patches;

- generic memory;

- dialogue focus;

- alias matching;

- bounded context retrieval;

- context authority levels;

- deterministic context ranking;

- prompt budgeting;

- item-level context eviction;

- hidden-tail extraction;

- Pydantic and json_repair validation;

- atomic persistence;

- safe replay;

- safe errors;

- transaction failure-injection tests;

- rules-free operation.

Current reported test result:

419 passed

0 skipped

Remaining completion steps:

- finish final read-only review;

- correct any remaining blockers;

- push exact reviewed commit to GitHub;

- create or update pull request;

- confirm GitHub Actions passes on the exact PR head SHA;

- merge Stage 2B into main.

Stage 2C must not begin until Stage 2B is merged.

Part 2C — Embedding Service and Semantic Retrieval

Stage 2C-A — Embedding Architecture Design

Status: ⚪ Planned

Objectives:

- introduce the Embedding Model as a first-class service;

- define its lifecycle and interfaces;

- keep semantic retrieval separate from authority;

- preserve degraded operation when unavailable.

Expected decisions:

- EmbeddingServiceProtocol;

- local model provider using all-MiniLM-L6-v2;

- supported embedding dimensions;

- preprocessing and normalization;

- storage format;

- model and version metadata;

- stale-vector policy;

- batch indexing;

- query-time embedding;

- device and memory configuration;

- fallback retrieval behaviour.

Core principle:

The Embedding Model retrieves. It does not decide truth.

Stage 2C-B — Embedding Storage Schema

Status: ⚪ Planned

Likely objectives:

- add embedding records to the campaign database;

- associate embeddings with source records;

- support multiple source types;

- support regeneration.

Potential stored metadata:

- campaign ID;

- source type;

- source ID;

- content hash;

- model identifier;

- model revision;

- preprocessing revision;

- embedding dimension;

- vector data;

- creation timestamp;

- stale status.

Embedding data is derived.

It must be safe to delete and regenerate.

A schema migration may be required.

Stage 2C-C — Local all-MiniLM-L6-v2 Provider

Status: ⚪ Planned

Objectives:

- load the model locally;

- generate single and batch embeddings;

- expose health and availability;

- support CPU operation;

- support constrained devices where practical;

- avoid loading the model repeatedly;

- prevent model loading from blocking campaign integrity.

Expected behaviour:

- lazy or controlled startup loading;

- explicit unavailable state;

- model metadata reporting;

- deterministic preprocessing;

- no database writes from the model service.

Stage 2C-D — Embedding Indexing Pipeline

Status: ⚪ Planned

Objectives:

- create embeddings for searchable campaign records;

- update them when source content changes;

- detect missing and stale embeddings;

- support safe reindexing.

Initial searchable sources may include:

- facts;

- events;

- working memory;

- entity descriptions;

- location descriptions;

- selected generic state summaries.

Possible indexing triggers:

- after a source write;

- on campaign open;

- administrative reindex;

- background indexing in a later stage.

Initial implementation should remain synchronous or explicitly administrative unless a separate asynchronous architecture is approved.

Stage 2C-E — Semantic Similarity Retrieval

Status: ⚪ Planned

Objectives:

- embed the exact player message;

- compare it with stored embeddings;

- retrieve bounded candidates;

- combine similarity with authority and lifecycle.

Acceptance example:

Stored:

The party’s mounts are tethered behind the inn.

Player:

Where did we leave the horses?

Expected:

- the stored fact is retrieved without depending on an exact shared keyword;

- the semantic result remains a candidate;

- authority and current status still determine prompt inclusion.

Stage 2C-F — Degraded Retrieval Fallback

Status: ⚪ Planned

Required behaviour when the Embedding Model is unavailable:

- continue rules-free operation;

- use alias matching;

- use lexical retrieval;

- use relational retrieval;

- use current scene and location;

- use recent memory and messages;

- clearly report degraded retrieval internally;

- do not falsely label lexical results as semantic results.

This is required for:

- Android;

- limited-memory systems;

- offline model failures;

- users who do not install the embedding model;

- incomplete model downloads.

Stage 2C-G — Embedding Security, Performance and Acceptance

Status: ⚪ Planned

Tests should cover:

- model unavailable;

- model load failure;

- wrong model dimension;

- stale embeddings;

- source content changes;

- batch regeneration;

- semantic match with different wording;

- contradictory similar facts;

- campaign isolation;

- bounded retrieval;

- deterministic ordering;

- no model writing to the database;

- fallback retrieval;

- memory usage;

- startup performance.

Part 2D — Retrieval Evaluation and Prompt Context

Stage 2D-A — Retrieval Evaluation Corpus

Status: ⚪ Planned

Objectives:

- create representative test campaigns;

- define expected relevant and irrelevant records;

- measure semantic retrieval quality.

Test genres should include:

- fantasy;

- science fiction;

- horror;

- mystery;

- rules-free conversation.

Queries should include:

- paraphrases;

- pronouns;

- indirect references;

- ambiguous terms;

- synonyms;

- historical versus current facts;

- contradictions.

Stage 2D-B — Relevance Thresholds

Status: ⚪ Planned

Objectives:

- determine suitable semantic similarity thresholds;

- avoid flooding prompts with weak matches;

- avoid missing important context.

Evaluation should consider:

- precision;

- recall;

- source type;

- fact length;

- model behaviour;

- prompt budget;

- campaign size.

Thresholds should be configurable rather than permanently hard-coded.

Stage 2D-C — Authority Versus Similarity

Status: ⚪ Planned

Objectives:

- ensure authority outranks raw similarity where appropriate;

- test beliefs, rumours and contradictions;

- prevent old or superseded facts from appearing as current truth.

Examples:

Current authoritative state:

The bridge is open.

Old event:

The bridge collapsed ten years ago.

Rumour:

Villagers say the bridge is cursed.

All may be semantically relevant.

The prompt must preserve their different meanings.

Stage 2D-D — Expired and Superseded Records

Status: ⚪ Planned

Objectives:

- exclude or downgrade expired information;

- represent superseded facts correctly;

- retain historical events without treating them as current state.

Tests should cover:

- fact replacement;

- fact contradiction;

- expiry;

- low confidence;

- character belief;

- historical state.

Stage 2D-E — Context Budget Evaluation

Status: ⚪ Planned

Objectives:

- measure real prompt sizes;

- refine prompt budgets;

- evaluate item-level eviction;

- determine model-specific context policies.

The initial approximation:

ceil(len(text) / 4)

may remain as a provider-neutral fallback.

Real provider tokenizers may later be used behind provider adapters.

Stage 2D-F — Constrained Device Performance

Status: ⚪ Planned

Objectives:

- evaluate all-MiniLM-L6-v2 on desktop and constrained devices;

- measure memory, load time and inference latency;

- test Android feasibility;

- determine whether quantized or alternate embedding models are needed;

- preserve the same EmbeddingServiceProtocol.

Stage 2D-G — Retrieval Observability

Status: ⚪ Planned

Administrative diagnostics should show:

- which candidates were retrieved;

- source types;

- authority levels;

- semantic scores;

- why candidates were included or evicted;

- prompt contribution;

- degraded mode status.

This should remain hidden from normal players unless surfaced through explicit developer tools.

Part 3 — Real Storyteller Integration

Stage 3A — Storyteller Provider Architecture

Status: ⚪ Planned

Objectives:

- finalize StorytellerProtocol;

- define provider-neutral request and result types;

- define timeouts, cancellation and health;

- preserve the deterministic mock for tests.

Potential providers:

- local OpenAI-compatible server;

- hosted OpenAI-compatible API;

- other remote provider adapters;

- desktop local model runtime.

The route and Conversation Turn service must not change when providers are replaced.

Stage 3B — First Real Provider

Status: ⚪ Planned

Objectives:

- connect one real Storyteller LLM;

- use the existing prompt builder;

- use ordinary text output with hidden structured tail;

- run the real validation and persistence pipeline.

The initial real provider should be selected based on:

- user deployment goals;

- local versus remote preference;

- context capacity;

- structured-output reliability;

- latency;

- cost;

- privacy.

Stage 3C — Storyteller Prompt Development

Status: ⚪ Planned

Objectives:

- refine narrative instructions;

- improve state-patch reliability;

- reduce hallucination;

- improve NPC consistency;

- improve ambiguity handling;

- ensure rules-free behaviour;

- ensure retrieval hints are not treated as truth.

Prompt development should be tested against:

- different genres;

- long conversations;

- indirect references;

- false player claims;

- blocked actions;

- Story Time changes;

- no-state-change turns.

Stage 3D — Provider Failure and Recovery

Status: ⚪ Planned

Tests should cover:

- provider unavailable;

- provider timeout;

- truncated output;

- missing tail block;

- multiple tail blocks;

- malformed JSON;

- schema-invalid output;

- provider rate limit;

- cancelled request;

- retry policy;

- no partial persistence.

Stage 3E — Provider Evaluation

Status: ⚪ Planned

Evaluate:

- narrative quality;

- context use;

- state-patch accuracy;

- hidden-output reliability;

- latency;

- token usage;

- local hardware performance;

- privacy;

- cost.

This stage should distinguish:

- retrieval failure;

- prompt failure;

- model reasoning failure;

- validation failure.

Part 4 — Fact, Event and Knowledge Lifecycle

Stage 4A — Fact Proposal Design

Status: ⚪ Planned

Objectives:

- allow the Storyteller to propose facts;

- prevent raw player statements becoming automatic canon;

- define provenance, confidence and authority.

Fact types may include:

- authoritative world fact;

- character belief;

- rumour;

- player claim;

- discovered information;

- uncertain hypothesis.

Stage 4B — Fact Persistence

Status: ⚪ Planned

Capabilities:

- create facts;

- update facts;

- supersede facts;

- expire facts;

- reject duplicates;

- merge semantically equivalent facts;

- preserve provenance;

- create embeddings.

Stage 4C — Fact Contradiction and Reconciliation

Status: ⚪ Planned

Objectives:

- detect potentially contradictory facts;

- avoid silent overwrite;

- preserve historical versions;

- distinguish changing truth from conflicting belief.

Stage 4D — Event Proposal and Persistence

Status: ⚪ Planned

Objectives:

- record significant occurrences;

- link participants and locations;

- link Story Time;

- record consequence and importance;

- create event embeddings;

- avoid recording every narrative sentence as an event.

Stage 4E — Memory Lifecycle

Status: ⚪ Planned

Objectives:

- manage temporary memory;

- bound memory size;

- expire or summarize old memory;

- promote appropriate memory into facts or events;

- avoid permanent accumulation.

Part 5 — Scene and World Interaction

Stage 5A — Scene Model

Status: ⚪ Planned

Objectives:

- formalize scenes;

- represent membership;

- represent current location;

- represent active objects;

- support remote participants;

- distinguish scene membership from simple co-location.

Stage 5B — Scene Mutation

Status: ⚪ Planned

Capabilities may include:

- add participant;

- remove participant;

- move entity;

- add scene object;

- remove scene object;

- create relation;

- remove relation;

- open scene;

- close scene.

All changes must use validated generic operations.

Stage 5C — Location and Topology

Status: ⚪ Planned

Objectives:

- represent connected locations;

- directions;

- travel relationships;

- accessibility;

- scene-local and world-level topology;

- optional maps without requiring them.

Stage 5D — World-State Summarization

Status: ⚪ Planned

Objectives:

- create bounded state summaries for prompts;

- avoid full JSON dumps;

- preserve authority;

- support embedding and retrieval.

Part 6 — Story Time and Calendar Services

Stage 6A — Story Time Service

Status: ⚪ Planned

Objectives:

- provide controlled Story Time operations;

- retain open-ended representation;

- support narrative labels and durations;

- avoid mandatory calendar assumptions.

Stage 6B — Optional Calendar Profiles

Status: 🔵 Optional or later

Capabilities:

- Gregorian calendar;

- custom fantasy calendars;

- eras;

- seasons;

- day/night cycles;

- locale-specific time;

- uncertain time.

Calendar services remain optional.

Stage 6C — Timeline and Flashbacks

Status: 🔵 Optional or later

Objectives:

- represent flashbacks;

- alternate timelines;

- dreams;

- nonlinear narrative;

- scene-local time;

- uncertain chronology.

Part 7 — Optional Rules Architecture

Stage 7A — Rules Orchestration Design

Status: ⚪ Planned

Objectives:

- determine when rules are invoked;

- define Storyteller and Rules LLM interaction;

- avoid circular calls;

- preserve rules-free operation.

Potential routing methods:

- deterministic routing;

- Storyteller-proposed rules request;

- hybrid routing.

Stage 7B — Rules Service Protocol

Status: ⚪ Planned

Introduce:

- RulesServiceProtocol;

- provider-neutral request;

- provider-neutral mechanical result;

- health and availability;

- rules profile metadata;

- timeout policy.

Stage 7C — Rules LLM Provider

Status: ⚪ Planned

Objectives:

- connect the separate specially trained rules model;

- normally run locally;

- support one rules profile per adapter;

- return mechanical proposals only.

The Rules LLM must not produce player-facing prose.

Stage 7D — First Rules Adapter

Status: ⚪ Planned

Likely first adapter:

- D&D-compatible adapter already partly represented by existing contracts.

Capabilities may include:

- dice requests;

- modifiers;

- HP changes;

- conditions;

- resources;

- adapter-owned state.

This must remain isolated from the universal engine.

Stage 7E — Storyteller and Rules Result Integration

Status: ⚪ Planned

Flow:

Player action

→ rules need identified

→ Rules LLM evaluates

→ deterministic validation

→ Storyteller receives validated result

→ Storyteller narrates

→ atomic persistence

Stage 7F — Additional Rules Systems

Status: 🔵 Optional or later

Possible adapters:

- Pathfinder;

- Call of Cthulhu;

- Traveller;

- custom systems;

- homebrew systems.

Each adapter must remain optional and independently installable.

Part 8 — User Interface and Campaign Management

Stage 8A — Application Shell

Status: ⚪ Planned

Objectives:

- provide a user-facing application;

- select or create campaigns;

- configure models;

- start and stop sessions;

- display narrative;

- present safe errors.

Stage 8B — Campaign Creation Wizard

Status: ⚪ Planned

Capabilities:

- campaign name;

- storage location;

- storyteller selection;

- optional rules selection;

- embedding model selection;

- rules-free mode;

- import existing campaign;

- validation before creation.

Stage 8C — Campaign Switching

Status: ⚪ Planned

Objectives:

- close current session safely;

- open another database;

- clear caches;

- verify identity;

- prevent cross-campaign leakage.

Stage 8D — Configuration Interface

Status: ⚪ Planned

Configure:

- Storyteller model;

- Rules model;

- Embedding Model;

- local or remote providers;

- prompt budgets;

- retrieval limits;

- secure debugging;

- database settings.

Stage 8E — Conversation Interface

Status: ⚪ Planned

Capabilities:

- narrative display;

- player input;

- retry;

- safe error presentation;

- Conversation Turn status;

- optional developer diagnostics.

Stage 8F — Administrative State Viewer

Status: 🔵 Optional or later

Capabilities:

- inspect generic state;

- inspect facts and events;

- inspect Story Time;

- inspect retrieval candidates;

- verify compatibility documents;

- inspect migration and integrity status.

Administrative editing must remain controlled and validated.

Part 9 — Save, Backup, Export and Import

Stage 9A — Campaign Package Format

Status: ⚪ Planned

Define a package containing:

- SQLite database;

- configuration;

- manifest;

- optional embedding data;

- optional attachments;

- version metadata.

Stage 9B — Backup and Restore

Status: ⚪ Planned

Capabilities:

- manual backup;

- automated safe backup;

- restore validation;

- campaign identity checks;

- no overwrite without confirmation;

- integrity check after restore.

Stage 9C — Export and Import

Status: ⚪ Planned

Objectives:

- portable campaign export;

- manifest validation;

- database and configuration matching;

- rejection of mismatched campaign IDs;

- no automatic merging.

Stage 9D — Archive and Checkpoint

Status: 🔵 Optional or later

Capabilities:

- named saves;

- checkpoints;

- archive history;

- restoration;

- branch or alternate timeline support only after separate design.

Part 10 — Streaming and Advanced Interaction

Stage 10A — Streaming Architecture Design

Status: 🔵 Optional or later

Streaming cannot be added as a simple response flag.

The design must address:

- provisional narrative;

- hidden-tail completion;

- persistence timing;

- cancellation;

- retry;

- invalid final state;

- buffering;

- client disconnects.

Stage 10B — Streaming Implementation

Status: 🔵 Optional or later

Only after the architecture is approved and the non-streaming path remains authoritative.

Stage 10C — Voice Input and Output

Status: 🔵 Optional or later

Possible capabilities:

- speech recognition;

- text-to-speech;

- NPC voices;

- accessibility;

- local or remote voice services.

Voice must remain an interface layer rather than authoritative state.

Stage 10D — Images and Visualisation

Status: 🔵 Optional or later

Possible capabilities:

- scene illustrations;

- character portraits;

- maps;

- timelines;

- state visualisation.

Generated images remain derived assets, not authoritative truth unless explicitly linked through validated state.

Part 11 — Multiplayer

Stage 11A — Multiplayer Architecture Design

Status: 🔵 Optional or later

Must address:

- authenticated players;

- player-to-character ownership;

- simultaneous requests;

- private information;

- shared scenes;

- Conversation Turn ordering;

- idempotency per player;

- permissions.

Stage 11B — Multiplayer Session Model

Status: 🔵 Optional or later

Capabilities:

- multiple clients;

- one campaign;

- player identity;

- reconnect;

- observer roles;

- moderation.

Stage 11C — Multiplayer Conflict and Turn Policy

Status: 🔵 Optional or later

Possible policies:

- first accepted request;

- explicit turn ownership;

- grouped player actions;

- Storyteller batching;

- moderator approval.

This requires separate architectural approval.

Part 12 — Production Security and Operations

Stage 12A — Authentication and Authorization

Status: ⚪ Planned for network-accessible release

Objectives:

- protect campaign access;

- protect administration;

- separate player and administrator permissions;

- secure provider credentials.

Stage 12B — Secret Management

Status: ⚪ Planned

Objectives:

- keep API keys outside campaign state;

- redact logs;

- secure local configuration;

- support environment or platform secret storage.

Stage 12C — Structured Logging and Monitoring

Status: ⚪ Planned

Capabilities:

- request IDs;

- Conversation Turn IDs;

- provider latency;

- retrieval diagnostics;

- safe error metrics;

- migration events;

- database busy events.

Stage 12D — Performance and Load Testing

Status: ⚪ Planned

Evaluate:

- large campaigns;

- long histories;

- many facts and events;

- embedding index growth;

- model latency;

- SQLite contention;

- memory use;

- mobile hardware.

Stage 12E — Crash Recovery

Status: ⚪ Planned

Verify:

- stale request reclaim;

- safe campaign reopen;

- transaction rollback;

- incomplete embedding indexing;

- interrupted migration recovery;

- backup validity.

Part 13 — Packaging and Deployment

Stage 13A — Desktop Packaging

Status: ⚪ Planned

Possible platforms:

- Windows;

- Linux;

- macOS.

Requirements:

- Python/runtime packaging;

- model installation;

- database storage;

- configuration;

- updates.

Stage 13B — Android Feasibility

Status: ⚪ Planned

Evaluate:

- SQLite operation;

- API service embedding;

- model memory;

- local embedding model;

- local Rules LLM;

- remote Storyteller option;

- battery and storage;

- model download management.

Stage 13C — Server Deployment

Status: 🔵 Optional or later

Capabilities:

- hosted API;

- authenticated users;

- controlled campaign storage;

- remote and local providers;

- backups;

- monitoring.

Stage 13D — Installer and Model Management

Status: ⚪ Planned

Capabilities:

- install optional models;

- verify model hashes;

- display model size;

- remove models;

- update models;

- detect unavailable models;

- preserve graceful fallback.

Part 14 — Quality, Documentation and Release

Stage 14A — Living Architecture Reference

Status: 🟡 In progress

Current work:

- Chapter 1 — Executive Summary;

- Chapter 2 — Vision and Philosophy;

- Chapter 3 — Design Principles;

- Chapter 4 — System Overview;

- Chapter 5 — Overall Architecture.

Future chapters will document:

- AI services;

- engine services;

- database;

- generic state;

- Conversation Turns;

- Story Time;

- context retrieval;

- prompt construction;

- structured output;

- transactions;

- rules;

- deployment;

- security;

- roadmap;

- ADRs;

- glossary.

Stage 14B — API Documentation

Status: ⚪ Planned

Document:

- requests;

- responses;

- errors;

- idempotency;

- supported OpenAI-compatible subset;

- configuration;

- provider interfaces.

Stage 14C — Architectural Decision Records

Status: ⚪ Planned

Important ADRs should include:

- one database per campaign;

- three-model architecture;

- rules-free universal core;

- generic state;

- hidden-tail structured output;

- json_repair policy;

- Conversation Turn versus Story Time;

- embedding fallback;

- non-streaming first;

- modular monolith.

Stage 14D — Release Acceptance

Status: ⚪ Planned

A release candidate should prove:

- fresh install;

- campaign creation;

- campaign reopen;

- migration;

- real Storyteller;

- embedding retrieval;

- rules-free play;

- backup and restore;

- long campaign;

- safe failures;

- no hidden-state leaks.

Expected First Complete Platform Milestone

A practical first complete platform would likely require completion of:

- Stage 2B — stable Conversation Turn;

- Stage 2C — embedding service;

- Stage 2D — retrieval evaluation;

- Stage 3 — real Storyteller provider;

- Stage 4 — facts, events and memory lifecycle;

- Stage 5 — scene and world mutation;

- Stage 8 — basic user interface and campaign management;

- Stage 9 — backup/export/import;

- Stage 12 — essential security and operations;

- Stage 13 — packaging;

- Stage 14 — documentation and release acceptance.

Optional rules integration may be included in the first full release or delivered as the first major adapter after the rules-free platform is stable.

Recommended Immediate Sequence

The immediate work order should be:

1. Complete Stage 2B read-only review.

2. Correct any remaining blockers.

3. Push and run GitHub Actions.

4. Merge Stage 2B.

5. Design Stage 2C embedding architecture.

6. Implement all-MiniLM-L6-v2 service and storage.

7. Evaluate retrieval in Stage 2D.

8. Add the first real Storyteller in Stage 3.

9. Add facts, events and scene mutation.

10. Build the first user-facing application.

Overall Programme Position

The project has completed most of its architectural foundation.

Completed work includes:

- repository acceptance;

- migration safety;

- campaign isolation;

- generic state;

- legacy preservation;

- strict contracts;

- syntax recovery;

- Conversation Turn design;

- Story Time separation;

- mock chat API;

- atomic persistence;

- idempotency;

- context retrieval foundations.

The project is currently completing the first full rules-free Conversation Turn.

The next major milestone is to introduce the Embedding Model as a formal first-class service.

After retrieval quality is measurable and dependable, the project can connect a real Storyteller LLM without losing the ability to diagnose where failures occur.

The long-term destination is:

A persistent, model-independent storytelling platform in which a Storyteller LLM creates narrative, an optional Rules LLM handles mechanics, an Embedding Model retrieves relevant knowledge, deterministic software controls every decision boundary, and one self-contained campaign database remains the authoritative world.